OfficeConnect Pro

Content Strategy & Site Reorganization

A plan to make officeconnectpro.com the most authoritative resource on Workday OfficeConnect — for FP&A users and IT administrators alike.

Prepared:  May 19, 2026

Scope:  Information architecture, content strategy, 90+ new articles, design recommendations, 90-day roadmap

Audience:  Site owner and contributors

# Contents

1.  Executive summary

2.  Current state assessment

3.  Competitive landscape and authority opportunities

4.  Information architecture redesign

5.  Content strategy and standards

6.  Article roadmap — 90+ new articles

7.  Existing article improvements

8.  Design and UX recommendations

9.  Technical and Hugo implementation

10.  90-day prioritized roadmap

11.  Maintenance cadence (post-launch)

A.  Appendix A — Full new-article catalog with slugs

B.  Appendix B — Revised tag taxonomy

C.  Appendix C — Research sources

# 1. Executive summary

OfficeConnect Pro starts from a strong foundation: 65 well-written articles on a Hugo + Docsy site with consistent tutorial structure, a clean visual identity, and a thoughtful taxonomy already sketched out. The competitive landscape is unusually open — Workday's own docs are dense and gated, partner blogs largely recycle datasheet content, and YouTube and community forums are nearly silent. With focused work, this site can become the canonical reference for OfficeConnect within twelve months.

Three structural problems are limiting the site today:

Two of the five existing sections (Connect, Share & Publish) are missing from the top navigation; 35 of 65 articles are untagged, so the homepage tag chips lead to near-empty pages; and 19 articles contain zero internal links.

There are zero real screenshots on the site — every {{< figure >}} reference currently renders broken. This is the single biggest production debt and the most visible quality gap to visitors.

IT-admin content is materially thinner than the stated equal-weight audience requires, and several feature areas the market badly needs (Mac/VDI workflows, SSO failure modes, the 2025R1 write-back feature, the brand-new 2026R1 View By and personal what-if scenarios) have minimal or no coverage anywhere on the public web.

This document proposes:

A new ten-section information architecture that surfaces hidden content (Financials, Performance, Migration) and creates two new pillar sections (Data Entry & Write-Back, Admin).

Roughly 90 new articles staged across three phases, each rationalized against an identified content gap or long-tail search opportunity.

Improvements to all 65 existing articles: standardized closing sections, retroactive tagging, mass cross-link backfill, and a screenshot-capture program.

Design and UX changes to homepage, navigation, article anatomy, and the shortcode library — most of which are small Hugo configuration changes with outsized impact.

A 90-day rollout plan that ships 18 quick-win articles, fixes navigation, completes tagging and cross-linking, and launches a What's New release-notes hub before any of the larger new content series begin.

Bottom line The fastest path to authority is not 'write more articles.' It is (a) fix the navigation and tagging so the existing work is discoverable, (b) capture screenshots so the site looks real, and (c) ship the underserved-topic series the market is openly missing — write-back, 2026R1 features, IT-admin deployment, Mac/VDI, and add-in conflicts. The 90+ new articles in this plan are designed around those gaps.

# 2. Current state assessment

## 2.1 Inventory snapshot

Sixty-five articles live across five sections and one sub-section. Median article length is roughly 420 words; the longest is month-end-close-workflow at 971 words, the shortest is numbers-not-shifting at 225.

| Section | Articles | Depth (thin / med / deep) | Notes |
| --- | --- | --- | --- |
| Get Started | 5 | 0 / 5 / 0 | Onboarding flow complete; no first-30-minutes guide |
| Connect | 5 | 0 / 5 / 0 | IT-admin oriented; not in top nav |
| Build Reports (core) | 10 | 0 / 8 / 2 | Strong UI tours; labels never get their own article |
| Build Reports (Batch 1+2) | 19 | 0 / 7 / 12 | Tutorials and recipes — site's best work |
| Build Reports → Financials | 14 | 0 / 6 / 8 | Deepest content; buried two levels deep |
| Share & Publish | 3 | 0 / 3 / 0 | Under-served section; not in top nav |
| Troubleshoot (original 12) | 12 | 12 / 0 / 0 | All under 360 words; few cross-links |
| Troubleshoot (Batch 2) | 4 | 0 / 0 / 4 | Deep recent additions |

## 2.2 What is working

Voice and tutorial structure are consistent across the site — opening 'what you'll need', numbered steps under H2 headings, 'Result' and 'Next steps' tails. The Batch 1 and Batch 2 articles set a high bar for tone and accuracy.

The Docsy theme is configured well: dark/light toggle on, offline Lunr search, breadcrumbs, foldable sidebar, GitInfo for last-modified dates, and a registered LLMsTxt output at /llms.txt (good for AI consumption).

The {{< step >}} and {{< admin-note >}} shortcodes provide a starter component library and are working as designed where used.

Foundational specs and plans are well documented in docs/superpowers/specs/ and docs/superpowers/plans/. The site has a culture of writing things down — extend it.

## 2.3 What is holding the site back

Navigation: menus.toml exposes only Get Started, Build Reports, and Troubleshoot. Connect and Share & Publish are reachable only via sidebar or homepage cards. The same three-up pattern repeats on the homepage cover and feature cards, making two of five sections feel second-class.

Tagging: 35 of 65 articles have no tags. The homepage 'Browse by Topic' chips link to /tags/sharing, /tags/administration, etc., which will be sparse or empty.

Cross-linking: 19 articles contain zero in-content links — including 9 of 16 Troubleshoot articles, all three Share & Publish articles, and several core Build Reports pages (repeating-reports, review-applied-elements, workbook-worksheet-properties, cell-explorer-drill-down).

Screenshots: nine articles reference figures from /images/screenshots/, but static/images/ contains only .gitkeep. Every {{< figure >}} call currently renders broken.

Closing sections: roughly half of articles omit 'Result' and/or 'Next steps' even though the founding spec mandates both.

IT-admin depth: only three admin-oriented articles exist (Connect/deploy-tenants-registry, workday-sso, secure-workbooks) plus install-admin. The {{< admin-note >}} callout is used in only seven files. The stated equal-weight FP&A and IT-admin audiences are not equally served.

Reference layer is absent: no glossary, no formula syntax reference, no release-notes hub, no version-compatibility matrix.

Subsection burial: the 14 Financials articles are two levels deep inside Build Reports → financials/. Discoverability suffers.

Hugo configuration gaps: params.toml is missing github_repo and github_branch, so the 'Edit this page' link is inert despite being wired in the template.

# 3. Competitive landscape and authority opportunities

## 3.1 The market in May 2026

Workday's official OfficeConnect documentation lives at doc.workday.com but is dense, partially gated, and not designed for SEO discovery. The marketing page at workday.com/en-us/products/adaptive-planning/officeconnect.html is a single overview surface. Public coverage of the product is dominated by implementation-partner blogs:

| Publisher | What they cover | Where they fall short |
| --- | --- | --- |
| Revelwood | Write-back, repeating reports, labels, templates ('Tips & Tricks' series) | Short-form, marketing-adjacent, aging |
| QMetrix (AU) | Release-notes recaps, Word/PowerPoint linking, report maintenance | Weak on troubleshooting and IT admin |
| QueBIT | Q&A format: basics, advanced features, dynamic reports | Only ~5 OfficeConnect posts; no troubleshooting depth |
| Armanino | 'Ask An Expert' video series including board reporting | Gated/lead-gen, not searchable depth |
| Surety Systems, Accordion, Abaci, Tridant, Kainos, Decision Inc, Deflytics, GK Horizons | Evergreen overview posts | Recycle datasheet content; many dated 2018-2022 |
| Higher-ed institutional KBs (MSU Denver, WUSTL, VUMC, U. of Nevada) | Tenant-specific install guides | Rank surprisingly well — proof of low competition |
| YouTube (no dedicated channel) | One Adaptive write-back walkthrough (Jul 2025); Revelwood/QMetrix one-offs | No playlists, no series, no consistent voice |
| Reddit r/workday + Microsoft Q&A | Sparse troubleshooting threads | Workday-native community help essentially nonexistent |

## 3.2 The authority opportunities

The wide-open territory falls into seven clusters. Each represents a series of articles, not a single post.

| Opportunity cluster | Why nobody else covers it well |
| --- | --- |
| Troubleshooting depth (think-cell conflicts, COM re-enable, refresh failures, SSO loops) | Only the competitor (think-cell KB0231) documents its own conflict; SSO bounce-back loops surface only on generic Entra/Okta forums |
| IT-admin deployment (Intune, SCCM, GPO, version pinning) | Workday docs cover tenant XML only; nothing on enterprise rollout |
| Mac and VDI workflows (Parallels, AVD, AWS WorkSpaces) | Universally mentioned as 'Windows only'; nobody publishes a solved workflow |
| Write-back governance and design (2025R1) | Revelwood has one intro post; nothing on permissions design, audit trails, leaf-level rules |
| 2026R1 features (View By, personal what-if scenarios) | Released March 14, 2026 with zero independent coverage to date |
| Migration from SmartView, OneStream, Vena, Anaplan | Direct displacement intent; no published migration guides exist |
| Decision frameworks (OfficeConnect vs Adaptive web reports, vs Excel-native) | Referenced in passing on QMetrix; no scoring matrix anywhere |

## 3.3 Twenty long-tail queries worth owning

Each of these has high commercial or operational intent and minimal authoritative content today:

officeconnect rolling 12 month formula

officeconnect drill through to journal entry

officeconnect attribute hierarchy expand

officeconnect think-cell conflict fix

officeconnect write-back permission setup

officeconnect View By 2026R1 how to

officeconnect personal what-if version

officeconnect tenant XML multi-tenant SSO

officeconnect silent install Intune

officeconnect Mac VDI alternative

officeconnect refresh contact technical support error

officeconnect disabled COM add-in re-enable

officeconnect repeating report sheet name tokens

officeconnect copy paste breaks link

officeconnect comment disappearing after refresh

officeconnect vs Adaptive web reports when to use

officeconnect SSO Okta loop

officeconnect 32-bit vs 64-bit Excel performance

officeconnect cell explorer audit trail SOX

officeconnect board book PowerPoint linked chart refresh

# 4. Information architecture redesign

## 4.1 Current IA

Five top-level sections, one of them with a nested sub-section, with only three sections exposed in the main navigation:

Get Started (in nav)

Build Reports (in nav) → Financials sub-section (14 articles, two levels deep)

Connect (sidebar only)

Share & Publish (sidebar only)

Troubleshoot (in nav)

## 4.2 Proposed IA

Ten top-level sections plus a utility nav. The intent: every section has a single clear job, IT-admin work has its own home, and the underserved areas (write-back, performance, migration, release notes) become first-class destinations.

| Section | Job | Article count after Phase 3 |
| --- | --- | --- |
| Get Started | First 30 minutes for new users; install, connect, decide whether OfficeConnect is right | 9 |
| Build Reports | Core report-building mechanics, FP&A recipes, Financials sub-section | 55 |
| Word & PowerPoint | Board books, narratives, linked decks, recovery from broken links | 15 |
| Data Entry & Write-Back | 2025R1 write-back, planning data entry, approval flows | 8 |
| Admin | Deploy, configure, govern, upgrade — formerly Connect, expanded | 25 |
| Performance | Make reports fast; the 32-bit/64-bit conversation; large workbook patterns | 8 |
| Troubleshoot | Symptom-keyed and error-code-keyed fixes; restructured | 30 |
| Migration & Comparison | From SmartView/OneStream/Vena/Anaplan; vs web reports; vs Excel-native | 8 |
| What's New | Release-notes hub keyed to Workday's R1/R2 cadence | 10 |
| Reference | Glossary, formula syntax, element types, keyboard shortcuts, endpoints | 12 |
| (Utility) Resources | Downloadable templates, video library, cheat sheets — small but high-engagement | 6 |

## 4.3 Navigation changes

Top nav (in order): Get Started, Build Reports, Word & PowerPoint, Data Entry, Admin, Troubleshoot, Reference. Seven entries — at the visual edge but manageable.

Utility nav (top right): What's New, Resources, Search. Keep these out of the primary scan path but easy to find.

Promote the Financials cluster: surface it on the Build Reports landing page as a featured sub-section card; keep the URL pattern /build-reports/financials/ but link to it directly from the global nav under Build Reports → 'Financials reports'.

Migrate Connect's three pages into Admin and split SSO into its own subsection so single-sign-on work has room to grow (currently one article, soon five).

Migrate the Performance topics out of Troubleshoot into a dedicated section — slow performance is a design topic as much as a fix topic.

Move enter-budget-data and the new write-back content into Data Entry & Write-Back; this gives the 2025R1 feature its own destination instead of a single buried tutorial.

## 4.4 Homepage redesign

The current homepage uses a Docsy cover with two CTAs (Get Started, Build Reports) and three feature cards (Get Started, Build Reports, Troubleshoot). It mirrors the three-item nav and skips two of the five sections entirely.

Recommended homepage anatomy:

Hero with dual-path CTA: 'I build reports' (FP&A path) and 'I deploy and admin' (IT admin path). This sets audience expectations immediately and routes traffic correctly.

'What's new' strip: pinned promo for the latest release (today: 2026R1 View By + Personal Scenarios).

Three featured tutorials below the fold, rotated quarterly — e.g., Build your first report, Rolling 12-month report, Trial balance report.

'Browse by section' grid: six section cards (the five new primary sections plus Troubleshoot) — each with a one-line description and the most popular article inside.

'Browse by topic' chip cloud: keep this, but rebuild against the new tag taxonomy so every chip lands on a populated page.

'For consultants and partners' callout near the bottom — gentle CTA toward Migration & Comparison.

# 5. Content strategy and standards

## 5.1 Three article templates

Today every article is roughly a tutorial. Define three templates instead, and let each new article pick the right one.

| Template | Shape | When to use |
| --- | --- | --- |
| Tutorial | What you'll build → What you'll need → numbered Steps → Result → Next steps | Step-by-step build of one concrete artifact |
| Reference | One-glance summary → tables/syntax → examples → Related references | Stable factual surfaces (formula syntax, element types, endpoints, error codes) |
| Troubleshoot | Symptom → What you'll see → Root causes → numbered Fix paths → If this didn't work, try… → Escalate | Anything that begins with 'why doesn't…' or 'error: …' |

## 5.2 Audience badges

Add an explicit audience badge in every article's header and front matter. This (a) sets reader expectations and (b) drives a per-section audience filter in the template.

FP&A — finance teams building reports

IT Admin — deployment, identity, governance

Consultant — implementers covering both audiences

Executive — comparison and decision-framework content

Render the badge as a colored pill in the article header (amber for IT, blue for FP&A, etc.) so visitors orient instantly.

## 5.3 Version-compatibility metadata

Workday ships OfficeConnect with a forced-upgrade cadence (2025R1, 2025R2, 2026R1, etc.). Every article should carry compatibility metadata in front matter:

minVersion: '2025R1' — minimum OfficeConnect release the article applies to

releaseAdded: '2026R1' — for new-feature articles, the release the feature shipped in

lastVerified: '2026-05-19' — when the article was last fact-checked against current product

Render lastVerified visibly under the title. Articles older than 12 months get a soft 'verify before use' nudge. The metadata also drives an automatic Version-Compatibility Matrix page under Reference.

## 5.4 Cross-linking patterns

Cross-linking is the weakest dimension of the current site. Adopt three patterns and apply them mechanically:

Inline links in the prose to prerequisite articles (e.g., 'before starting, install OfficeConnect') and to follow-on articles ('to scope this report to one department, see Filter Data'). Target: 3+ inline links per article.

'Related' module at the article bottom — three cards generated from tag overlap, with manual override via a 'related:' front-matter list when needed.

Troubleshoot tail: every Troubleshoot article ends with 'If this didn't fix it, try…' linking to the next-most-likely article (manually curated). This builds a navigable diagnostic graph.

## 5.5 Screenshot system

The single most visible quality gap. Establish a capture standard and ship it as a one-time program.

Aspect and size: 16:10, 1440px wide, retina-2x (2880px) source PNG.

Excel theme: Office light theme, no add-in clutter, anonymized tenant name 'Acme Corp' or 'Demo Tenant'.

Annotation: red 3px stroke for highlight rectangles, yellow filled circles with white numbers for step callouts, dark caption bar at the bottom of the image when context is needed.

File location: static/images/screenshots/{section}/{slug}-{n}.png; commit optimized .webp alongside .png for modern browsers.

Source files (Figma, OmniGraffle, or original .pptx): in static/screenshots-src/ (gitignored if too large; otherwise checked in).

Caption convention: descriptive ('The Reporting pane docked to the right of the worksheet'), never deictic ('as shown above').

## 5.6 Tag taxonomy

Replace the current loose tag set with a structured four-axis taxonomy. Every article must carry at least one tag from each of the first three axes:

| Axis | Tags |
| --- | --- |
| Topic | adaptive-planning, financials, reporting, data-entry, write-back, sharing, performance, security, sso, deployment, integration |
| Audience | fp-and-a, it-admin, consultant |
| Content type | tutorial, recipe, reference, troubleshoot, comparison, release-notes, how-to |
| Skill level (optional) | beginner, intermediate, advanced |

Run a one-time retroactive tagging sweep across all 65 existing articles (the founding-spec 35 are untagged today). Once complete, every homepage tag chip lands on a populated page.

# 6. Article roadmap — 90+ new articles

Articles are staged in three phases. Phase 1 prioritizes the highest-impact gaps you can ship without new infrastructure. Phase 2 builds out the authority territory identified in §3. Phase 3 fills the long tail and reaches definitive-coverage status. Full slug-by-slug catalog appears in Appendix A.

## 6.1 Phase 1 — Quick wins (Weeks 1-4, 18 articles)

Each Phase 1 article either closes a glaring gap, anchors a new section shell, or captures a high-intent long-tail query already returning thin results.

| Title | New section | Why now |
| --- | --- | --- |
| Your first 30 minutes with OfficeConnect | Get Started | Anchors the onboarding flow; pairs naturally with existing install articles |
| OfficeConnect vs Adaptive web reports: a decision framework | Migration & Comparison | Captures a long-tail query with zero authoritative content |
| What's new in OfficeConnect 2026R1 | What's New | Anchors release-notes hub; Workday's most recent release has zero independent coverage |
| View By: open cell data in a new sheet (2026R1) | What's New | Brand-new feature, demand exists, no competition |
| Personal what-if scenarios (2026R1) | What's New | Same — early-mover advantage |
| Write-back to Adaptive from Excel: a complete guide (2025R1) | Data Entry & Write-Back | Only Revelwood has covered this and only at intro depth |
| The OfficeConnect glossary | Reference | Anchors Reference section; immediate utility for new users |
| The OfficeConnect formula reference | Reference | Nobody else documents the cell-link formula structure publicly |
| Element types reference | Reference | Anchors Reference section; supports new tutorials |
| Re-enabling a disabled OfficeConnect COM add-in | Troubleshoot | Common pain point, ranks today on tangential Microsoft pages |
| Why your Refresh shows 'Contact technical support' | Troubleshoot | Specific error string, high-intent query, no canonical fix anywhere |
| OfficeConnect + think-cell: resolving the conflict | Troubleshoot | Currently only think-cell themselves document this |
| OfficeConnect on Mac: the VDI workflow | Troubleshoot (or Get Started) | The 'Windows only' limitation is mentioned everywhere but never solved |
| Silent install with Intune Win32 packaging | Admin → Deploy | IT-admin gap; high-value query |
| Silent install with SCCM/MECM | Admin → Deploy | Same |
| SSO with Okta: configuration and troubleshooting | Admin → Configure → SSO | Current single SSO article doesn't split by IdP |
| SSO with Microsoft Entra ID | Admin → Configure → SSO | Same |
| OfficeConnect version compatibility matrix | Reference | Auto-generated from the new lastVerified/minVersion front matter |

## 6.2 Phase 2 — Authority builders (Months 2-3, 32 articles)

Phase 2 builds depth in the underserved-topic clusters identified in §3. Where Phase 1 captures specific high-intent queries, Phase 2 establishes the site as the recognized authority on a topic area.

| Cluster (chapter) | Articles |
| --- | --- |
| Build Reports — recipes (10) | KPI dashboard tutorial · Quarterly board pack · Operating expense waterfall · Forecast accuracy report · Sales pipeline-to-revenue · Workforce plan with attrition · Multi-entity consolidations recipe · Cohort revenue retention · CapEx tracker · 13-week cash forecast |
| Build Reports — core mechanics (5) | Labels: the missing dedicated guide · Calculated rows and Excel-side formulas · Suppression rules (zeros, blanks, empty rows) · Find and replace within OfficeConnect reports · Element groups vs individual elements (performance tradeoffs) |
| Word & PowerPoint (5) | Designing a board-pack template · Refreshing all slides safely · Recovering broken links · Charts that update with the period · MD&A automated draft |
| Data Entry & Write-Back (5) | Write-back permissions design · Valid leaf-level intersections · Audit trail for write-back · Approval workflow integration · Common write-back errors |
| Admin — Deploy (3) | GPO templates for OfficeConnect · Per-user vs per-machine install · Silent install switches reference |
| Admin — Configure SSO (2) | SSO with Ping Identity · Tenant XML reference |
| Admin — Upgrade (2) | Upgrade governance: managing the forced-upgrade cadence · Preparing users for the upgrade prompt |

## 6.3 Phase 3 — Definitive coverage (Months 4-6, 40 articles)

Phase 3 takes the site to definitive coverage status: every error you can hit, every persona's typical recipe, every comparison a buyer might want.

| Cluster (chapter) | Articles |
| --- | --- |
| Financials reports (4) | Period-over-period bridge analysis · Spend by supplier · Allocations and intercompany matrix · Audit-ready financial pack |
| Word & PowerPoint (4) | Investor letter template · Named ranges in Word reference · Excel Online limitations · Email distribution patterns |
| Admin — Govern (4) | License and entitlement management · API client secret rotation · Audit logging · Tenant migration runbook |
| Admin — Configure (2) | Proxy and firewall allowlist · Logging and diagnostics |
| Admin — Upgrade (2) | Rollback procedure · Multi-region migration runbook |
| Performance (6) | Refresh time benchmarks · 32-bit vs 64-bit Excel · Reducing element count · Sheet count limits · Cell explorer memory · Large repeating reports |
| Troubleshoot — Auth (3) | SSO bounce loop · Tenant switcher missing · MFA prompt issues |
| Troubleshoot — Install/startup (2) | Ribbon missing · OfficeConnect tab disappeared after Excel update |
| Troubleshoot — Refresh/data (2) | n/a values everywhere after refresh · Stale cells after refresh |
| Troubleshoot — Add-in conflicts (3) | Bloomberg add-in conflict · Power Pivot conflict · Macabacus conflict |
| Troubleshoot — Mac/VDI (2) | Parallels setup walkthrough · AWS WorkSpaces for OfficeConnect |
| Troubleshoot — Diagnostic tools (2) | Capturing logs for Workday support · What to send when you open a ticket |
| Migration & Comparison (6) | Migrating from Hyperion SmartView · Migrating from OneStream · Migrating from Vena · Migrating from Anaplan · Replacing macro-heavy Excel workbooks · OfficeConnect vs native Excel power tools |
| What's New (3) | What's new in 2025R2 · Write-back deep dive (2025R1) retrospective · Release-notes archive index |
| Reference (5) | Filter behavior reference · Time context tokens cheat sheet · Keyboard shortcuts · Ribbon command reference · Network endpoints reference |

Article totals: Phase 1 = 18, Phase 2 = 32, Phase 3 = 40 — total 90 new articles. Combined with the 65 existing articles, the site ends Phase 3 at roughly 155 articles, with deep coverage across both audiences.

# 7. Existing article improvements

## 7.1 Articles to expand

These existing articles are thin (under ~350 words) on topics that deserve more depth. Recommended target length and what to add:

| Article (current words) | Target | What to add |
| --- | --- | --- |
| troubleshoot/numbers-not-shifting (225) | 700 | Delete-row behavior, named ranges, frozen panes, sort-order traps |
| troubleshoot/update-errors (265) | 650 | Error-code matrix; differentiate by Excel version; reinstall paths |
| troubleshoot/task-pane-not-displaying (258) | 600 | DPI scaling, multi-monitor, restoring docked panes, registry tweaks |
| troubleshoot/suppress-zeros-blanks (280) | 550 | Workbook-vs-worksheet scope; interaction with conditional formatting |
| troubleshoot/remove-elements (262) | 500 | Differentiate clear vs delete; restoring an accidentally removed element |
| troubleshoot/change-rounding-settings (315) | 550 | Display vs underlying value; export interactions; reporting unit tradeoffs |
| troubleshoot/fixed-date-columns (296) | 650 | Anchored date references; rolling vs fixed semantics; year-end behavior |
| troubleshoot/link-external-excel-files (270) | 550 | Path resolution rules; relative vs absolute; SharePoint paths |
| build-reports/compare-planning-versions (296) | 700 | Multi-version layouts; variance calc; locked version vs draft |
| build-reports/headcount-in-financial-report (348) | 700 | FTE vs head; period-end vs average; salary roll-up examples |
| share-publish/* (all three under 510) | 750 each | Add the missing co-author safety, version-conflict recovery, recipient permission troubleshooting content |
| connect/* (all five medium) | 650 each | Add 'Next steps' sections; cross-link into new Admin sub-sections |

## 7.2 Cross-link backfill

Nineteen articles currently have zero internal links. Run a focused two-pass sweep:

Pass 1 — prerequisite link in opening paragraph: e.g., 'Before you begin, make sure OfficeConnect is installed (link).' Apply to every tutorial and troubleshoot article.

Pass 2 — follow-on link in closing paragraph: 'Next, scope your report by department (link to Filter Data).' Apply to every tutorial.

Specifically affected articles (list, with section in brackets):

troubleshoot/not-refreshing

troubleshoot/authentication-token-errors

troubleshoot/slow-performance

troubleshoot/com-registration-error

troubleshoot/numbers-not-shifting

troubleshoot/suppress-zeros-blanks

troubleshoot/remove-elements

troubleshoot/change-rounding-settings

troubleshoot/display-percentage-values

share-publish/share-teams-sharepoint-onedrive

share-publish/officeconnect-for-powerpoint

share-publish/officeconnect-for-word

build-reports/repeating-reports

build-reports/review-applied-elements

build-reports/workbook-worksheet-properties

build-reports/cell-explorer-drill-down

build-reports/financials-vs-adaptive-planning

connect/secure-workbooks

connect/sign-in-create-tenant

## 7.3 Screenshot capture program

Treat screenshots as a one-time program, not an ongoing chore. Plan a single capture sprint that produces the full set in two to three working sessions:

Pre-flight: stand up a clean demo tenant ('Acme Corp' or 'Demo Tenant') in Adaptive Planning with reusable data — accounts, time periods, two versions, three levels, one custom dimension.

Capture list: roughly 90 screenshots covering the Reporting pane (open, each tab, elements expanded), the ribbon (each major command), each tutorial article (3-5 screenshots), each Connect/Admin article (auth flows, tenant config UI), and 30 troubleshoot articles (the relevant error dialog or symptom).

Annotation pass: apply the standard from §5.5; produce both .png and .webp.

Commit and reference: every existing article that today references a missing image gets its real image; capture additional images for the 56 articles that currently have none.

## 7.4 Relocate and reorganize

Several existing articles are in the wrong section under the new IA. Migrate URLs and add redirects in Hugo's aliases front-matter so existing inbound links continue to work:

| Article | From → To | Notes |
| --- | --- | --- |
| officeconnect-on-mac | build-reports/ → troubleshoot/mac-cross-platform/ | Mac is a deployment/platform issue, not a reporting one |
| financials-vs-adaptive-planning | build-reports/ → migration-comparison/ | Belongs with the new decision-framework content |
| enter-budget-data | build-reports/ → data-entry-writeback/ | Anchor of the new write-back section |
| optimize-performance | build-reports/ → performance/ | Anchor of the new Performance section |
| refresh-with-power-automate | build-reports/ → integration/ (new subsection under Admin) | Integration topic, not a recipe |
| financials/* (14 articles) | URLs unchanged; navigation surfaces it under Build Reports → Financials reports | Don't break URLs; just surface the cluster better |
| check-version | Stay in Get Started; also surface as a link in Admin → Upgrade | Single source, multiple links |
| install-admin | Stay in Get Started; primary link from Admin → Deploy landing | Same |

## 7.5 Apply standardized closing sections

The founding spec mandates Result and Next steps. Half the site omits one or both. Run a closing-section sweep:

Add 'Result' to every Troubleshoot article (a one-line confirmation the fix worked: 'OfficeConnect now shows the Refresh button enabled on the ribbon.').

Add 'Next steps' to every Connect / Admin / Share & Publish article (one to three forward links).

Add 'What you'll need' to every tutorial that omits it.

Add the standardized video-placeholder comment block to every tutorial (today only build-first-report has it).

# 8. Design and UX recommendations

## 8.1 Navigation

Rebuild menus.toml with seven top-level entries (see §4.3).

Add a utility nav (top-right) for What's New, Resources, Search. Docsy supports this through a second menu or a partial override.

Sidebar: keep the foldable per-section sidebar; nest Admin → Deploy/Configure/Govern/Upgrade with clear group headers (Docsy supports nested sections natively).

Breadcrumbs: keep on; add the section landing page name into the trail (currently breadcrumbs already cover this — verify).

## 8.2 Homepage

Replace the current 3-feature card row with a dual-path hero (FP&A / IT Admin).

Add a 'What's new' strip pinned to the current release. Rotate quarterly or per release.

Add a 'Featured tutorials' row of three (rotated quarterly) with thumbnail screenshots.

Rebuild the 'Browse by Topic' chip cloud against the new tag taxonomy; every chip must lead to a populated page.

Add a 'For consultants and partners' card near the bottom — gentle CTA toward Migration & Comparison and the upcoming video library.

## 8.3 Article page anatomy

Standardize the article template (Docsy single-page layout override). From top to bottom:

Title

Audience badge (pill) + version compatibility badge + 'last verified' date + estimated reading time

Optional summary callout for long articles (>800 words)

Sticky table of contents in right rail for long articles

Body content (using the three templates from §5.1)

'Result' panel — visually distinct callout, accent-amber border

'Next steps' or 'Related' module — three cards, generated from tag overlap or manual 'related:' front-matter

'Was this helpful?' microsurvey (3-button: yes / kind of / no) — out of original spec scope, but high signal-to-cost

'View as markdown' link — preserve the existing LLMsTxt-friendly surface

'Edit this page on GitHub' link — re-enable by setting github_repo

'Last updated' date from GitInfo

## 8.4 Visual identity

Confirm the 'Dark + Amber' identity is implemented in assets/scss/_variables_project.scss (sidebar #18181B, primary amber #F59E0B). The founding spec calls for it; the audit didn't verify it shipped.

Develop a small custom OC icon set for the Reporting pane: cell-explorer, refresh, drill, view-by, write-back. Use them in tutorials alongside Font Awesome.

Brand all screenshots consistently: standard tenant name, standard scratch workbook, standard light theme.

Cover image rotation: replace the static homepage cover image quarterly with a fresh demo screenshot — keep the page feeling alive.

## 8.5 Callout/shortcode library

Expand beyond the single {{< admin-note >}} shortcode. Suggested set:

| Shortcode | Color | Use case |
| --- | --- | --- |
| {{< admin-note >}} | Amber | Existing — actions only IT admins take |
| {{< tip >}} | Blue | Optional better-practice or shortcut |
| {{< warning >}} | Red | Will-break-something risks |
| {{< new-in-release version="2026R1" >}} | Green | New feature badge — also drives version-compatibility automation |
| {{< deprecated since="2025R1" >}} | Gray | Faded callout for content that may not apply to newer versions |
| {{< prerequisite >}} | Neutral | What you need to have done before starting; replaces ad-hoc 'What you'll need' lists |
| {{< result >}} | Amber accent | Replaces today's bare 'Result' heading with a visual panel |

## 8.6 Search

Lunr is enabled — verify it indexes article titles, headings, tags, and body. Boost tags and headings.

Add error-code keywords to troubleshoot articles' front matter as a 'keywords' field; surface in Lunr index.

Long-term: when the site outgrows Lunr (~250 articles), evaluate Pagefind (static, no service) before reaching for Algolia.

# 9. Technical and Hugo implementation

## 9.1 Configuration fixes

config/_default/params.toml: add github_repo = 'https://github.com/s-mcintosh/officeconnectpro' (or correct repo) and github_branch = 'main'. This activates 'Edit this page'.

config/_default/menus.toml: replace the three-entry top-level menu with seven (see §4.3). Add a 'utility' menu for What's New, Resources, Search if Docsy supports it; otherwise render the utility nav in a partial override.

config/_default/config.toml: add taxonomies for audience, contentType, and (optionally) skillLevel. Tags already exist.

Add Hugo aliases on relocated articles so existing inbound links continue to work (front-matter aliases: ['/build-reports/officeconnect-on-mac/']).

## 9.2 New shortcodes to author

| Shortcode | Parameters | Output behavior |
| --- | --- | --- |
| {{< tip >}}…{{< /tip >}} | (none) | Blue callout panel |
| {{< warning >}}…{{< /warning >}} | (none) | Red callout panel |
| {{< new-in-release version="2026R1" >}} | version | Green badge + small panel; also written to a build-time index for the Version Compatibility Matrix |
| {{< deprecated since="2025R1" >}} | since | Gray faded callout |
| {{< audience-badge type="fp-and-a" >}} | type | Renders the colored pill at top of article |
| {{< related slugs="a,b,c" >}} | slugs (optional; otherwise tag-overlap) | Three-card module at article bottom |
| {{< glossary term="Element" >}} | term | Inline tooltip that pulls definition from /reference/glossary/ at build time |
| {{< video id="…" platform="youtube" >}} | id, platform | Replaces today's commented-out YouTube placeholder; supports YouTube/Loom/Vimeo |

## 9.3 New layouts and partials

layouts/_default/baseof.html: extend Docsy's; add audience-badge and version-badge partials in the header

layouts/partials/audience-badge.html: render colored pill from page.Params.audience

layouts/partials/version-badge.html: render from page.Params.minVersion + lastVerified

layouts/partials/related-articles.html: tag-overlap + manual override

layouts/_default/section-landing.html: custom hero per top-level section (audience CTAs, featured articles, sub-section cards)

layouts/release-notes/list.html: dedicated layout for What's New, reverse-chronological with version filter

layouts/reference/list.html: dedicated layout for Reference with alphabetical grouping

## 9.4 Build a screenshot pipeline

scripts/optimize-screenshots.sh: convert .png to .webp at upload time; use cwebp -q 85.

scripts/check-broken-images.sh: pre-commit hook that fails the build if any {{< figure >}} references a missing file.

Long-term: a Hugo asset pipeline using image processing (resources.GetMatch / image.Resize) for responsive srcset, with .webp as the primary and .png as fallback.

## 9.5 Analytics, feedback, and signal capture

Add 'Was this helpful?' microsurvey (yes/kind-of/no) per article. Pipe to a lightweight collector (e.g., Plausible custom events or a single Cloudflare Worker). Output drives the maintenance queue.

Track in-site search queries (Lunr supports event emission). The top-10 zero-result queries each month become the next month's article candidates.

Add Plausible or Fathom for privacy-respecting analytics. Avoid GA4 unless you need it — both alternatives are simpler and don't require a cookie banner.

## 9.6 Out of scope for the spec, but worth raising

Comments: the founding spec said no, but a moderation-light static commenting solution (Giscus on GitHub Discussions) costs almost nothing and would seed the very community presence currently absent.

Internationalization: out of scope, but if Workday's global customer base ever responds, en-AU and en-GB are the cheap wins.

PDF export: out of scope, but a one-click 'download as PDF' on Reference articles would be valuable.

# 10. 90-day prioritized roadmap

Four-week sprints. Each sprint includes a mix of foundation work, new content, and existing-content improvement. Volume estimates assume one person working part-time.

## Sprint 1 (Weeks 1-2): Foundation

Set github_repo and github_branch in params.toml; verify 'Edit this page' link goes live.

Rebuild menus.toml to seven top-level entries; create the new section landing _index.md files.

Build the new shortcode library: {{< tip >}}, {{< warning >}}, {{< new-in-release >}}, {{< deprecated >}}, {{< audience-badge >}}, {{< related >}}, {{< video >}}.

Stand up the new taxonomies (audience, contentType, skillLevel) in config.toml.

Stand up the demo tenant for screenshot capture.

## Sprint 2 (Weeks 3-4): Reorganize and Phase 1 sprint kickoff

Relocate articles per §7.4 with Hugo aliases.

Run the retroactive tagging sweep — every existing article gets at least topic+audience+contentType tags.

Capture the first 30 screenshots (Reporting pane + ribbon + Get Started flow + Connect flow).

Ship the first 9 Phase 1 articles (the highest-priority half — onboarding checklist, decision framework, 2026R1 what's new, View By, Personal scenarios, glossary, formula reference, element types reference, write-back guide).

## Sprint 3 (Weeks 5-6): Phase 1 completion + cross-linking pass

Ship the remaining 9 Phase 1 articles (troubleshoot deep dives, Mac VDI workflow, Intune/SCCM install, Okta and Entra SSO, version compatibility matrix).

Run the cross-link backfill on the 19 articles with zero internal links.

Capture another 30 screenshots (Build Reports tutorials + Troubleshoot symptom dialogs).

Launch the homepage redesign (dual-path hero, What's New strip, featured tutorials).

## Sprint 4 (Weeks 7-8): Existing-article quality pass

Expand the 12 thin articles per §7.1.

Apply the standardized closing-sections sweep (Result, Next steps, What you'll need).

Add the video placeholder block to every tutorial.

Ship the Version Compatibility Matrix page.

Begin the first three Phase 2 recipes (KPI dashboard, board pack, opex waterfall).

## Sprint 5 (Weeks 9-10): Authority series begin

Ship 8 Phase 2 articles — Build Reports recipes + Word/PowerPoint board books.

Launch the Performance section landing with the existing optimize-performance article relocated and three Phase 3 performance articles drafted.

Pilot three videos (board pack walk-through, write-back walk-through, troubleshooting Refresh failure).

## Sprint 6 (Weeks 11-12): Authority series continued and Migration launch

Ship 8 more Phase 2 articles — Data Entry & Write-Back depth + Admin Configure/Upgrade.

Launch the Migration & Comparison section with the relocated financials-vs-adaptive-planning article and the first two migration guides (SmartView, OneStream).

Retire or merge any obsolete articles uncovered during the relocation sweep.

90-day retrospective: review search analytics, microsurvey results, and Workday's June 2026 community discussion threads for the next month's article candidates.

# 11. Maintenance cadence (post-launch)

Authority sites are maintained, not finished. Build the muscle now.

| Cadence | What to do |
| --- | --- |
| Per Workday release (every ~6 months) | Ship 'What's new in [Release]' within 14 days. Update minVersion on affected articles. Add release-notes article to /whats-new/. |
| Quarterly | Re-screenshot the 5 highest-traffic articles. Republish the 5 oldest articles with refreshed information. Rotate the homepage featured-tutorials row. |
| Monthly | Ship 6-8 new articles. Retire or merge 0-2 stale articles. Review zero-result Lunr queries — the top 5 become next month's article candidates. |
| Weekly | Review GitHub issues and 'Was this helpful?' negative responses. Triage into a content backlog. Reply to community comments if Giscus is enabled. |
| Continuous | When users surface an error or pain point in any channel (email, GitHub, social), check whether a canonical article exists. If not, file it as the next quick win. |

# Appendix A — Full new-article catalog with slugs

Articles are grouped by destination section under the new IA. Slugs follow Hugo convention (kebab-case, no leading slash). Phase column maps to §6 staging.

## Get Started

| Title | Slug | Phase |
| --- | --- | --- |
| Your first 30 minutes with OfficeConnect | get-started/first-30-minutes | 1 |
| Quick start: build a report in 5 minutes | get-started/quick-start-5-min | 2 |
| OfficeConnect vs Adaptive web reports (decision framework) | get-started/officeconnect-vs-web-reports | 1 |
| The OfficeConnect glossary (linked from header) | reference/glossary (cross-listed) | 1 |

## Build Reports — core mechanics

| Title | Slug | Phase |
| --- | --- | --- |
| Labels: the missing dedicated guide | build-reports/labels | 2 |
| Calculated rows and Excel-side formulas | build-reports/calculated-rows-excel-formulas | 2 |
| Suppression rules (zeros, blanks, empty rows) | build-reports/suppression-rules | 2 |
| Find and replace within OfficeConnect reports | build-reports/find-replace | 2 |
| Element groups vs individual elements | build-reports/element-groups | 2 |

## Build Reports — FP&A recipes

| Title | Slug | Phase |
| --- | --- | --- |
| KPI dashboard tutorial | build-reports/kpi-dashboard | 2 |
| Quarterly board pack | build-reports/quarterly-board-pack | 2 |
| Operating expense waterfall | build-reports/opex-waterfall | 2 |
| Forecast accuracy report | build-reports/forecast-accuracy | 2 |
| Sales pipeline-to-revenue forecast | build-reports/pipeline-to-revenue | 2 |
| Workforce plan with attrition | build-reports/workforce-with-attrition | 2 |
| Multi-entity consolidations recipe | build-reports/multi-entity-consolidations | 2 |
| Cohort revenue retention | build-reports/cohort-retention | 2 |
| CapEx tracker | build-reports/capex-tracker | 2 |
| 13-week cash forecast | build-reports/13-week-cash | 2 |

## Build Reports — Financials

| Title | Slug | Phase |
| --- | --- | --- |
| Period-over-period bridge analysis | build-reports/financials/period-bridge | 3 |
| Spend by supplier | build-reports/financials/spend-by-supplier | 3 |
| Allocations and intercompany matrix | build-reports/financials/allocations-intercompany | 3 |
| Audit-ready financial pack | build-reports/financials/audit-ready-pack | 3 |

## Word & PowerPoint

| Title | Slug | Phase |
| --- | --- | --- |
| Designing a board-pack template | word-powerpoint/board-pack-template | 2 |
| Refreshing all slides safely | word-powerpoint/refresh-all-slides | 2 |
| Recovering broken links | word-powerpoint/recovering-broken-links | 2 |
| Charts that update with the period | word-powerpoint/period-aware-charts | 2 |
| MD&A automated draft | word-powerpoint/mda-automated-draft | 2 |
| Investor letter template | word-powerpoint/investor-letter | 3 |
| Named ranges in Word reference | word-powerpoint/word-named-ranges | 3 |
| Excel Online limitations | word-powerpoint/excel-online-limits | 3 |
| Email distribution patterns | word-powerpoint/email-distribution | 3 |

## Data Entry & Write-Back

| Title | Slug | Phase |
| --- | --- | --- |
| Write-back to Adaptive from Excel: complete guide (2025R1) | data-entry-writeback/writeback-complete-guide | 1 |
| Write-back permissions design | data-entry-writeback/writeback-permissions | 2 |
| Valid leaf-level intersections | data-entry-writeback/leaf-level-intersections | 2 |
| Audit trail for write-back | data-entry-writeback/writeback-audit-trail | 2 |
| Approval workflow integration | data-entry-writeback/approval-workflow | 2 |
| Common write-back errors | data-entry-writeback/writeback-errors | 2 |

## Admin — Deploy

| Title | Slug | Phase |
| --- | --- | --- |
| Silent install with Intune Win32 | admin/deploy/intune-win32 | 1 |
| Silent install with SCCM/MECM | admin/deploy/sccm-mecm | 1 |
| GPO templates for OfficeConnect | admin/deploy/gpo-templates | 2 |
| Per-user vs per-machine install | admin/deploy/per-user-vs-per-machine | 2 |
| Silent install switches reference | admin/deploy/silent-install-switches | 2 |

## Admin — Configure (incl. SSO)

| Title | Slug | Phase |
| --- | --- | --- |
| SSO with Okta | admin/configure/sso-okta | 1 |
| SSO with Microsoft Entra ID | admin/configure/sso-entra | 1 |
| SSO with Ping Identity | admin/configure/sso-ping | 2 |
| Tenant XML reference | admin/configure/tenant-xml | 2 |
| Proxy and firewall allowlist | admin/configure/proxy-firewall | 3 |
| Logging and diagnostics | admin/configure/logging-diagnostics | 3 |

## Admin — Govern

| Title | Slug | Phase |
| --- | --- | --- |
| License and entitlement management | admin/govern/licenses-entitlements | 3 |
| API client secret rotation | admin/govern/client-secret-rotation | 3 |
| Audit logging | admin/govern/audit-logging | 3 |
| Tenant migration runbook | admin/govern/tenant-migration | 3 |

## Admin — Upgrade

| Title | Slug | Phase |
| --- | --- | --- |
| Upgrade governance (managing forced-upgrade cadence) | admin/upgrade/upgrade-governance | 2 |
| Preparing users for the upgrade prompt | admin/upgrade/user-prep | 2 |
| Rollback procedure | admin/upgrade/rollback | 3 |
| Multi-region migration runbook | admin/upgrade/multi-region | 3 |

## Performance

| Title | Slug | Phase |
| --- | --- | --- |
| Refresh time benchmarks | performance/refresh-benchmarks | 3 |
| 32-bit vs 64-bit Excel | performance/32-vs-64-bit | 3 |
| Reducing element count | performance/reduce-element-count | 3 |
| Sheet count limits | performance/sheet-count-limits | 3 |
| Cell explorer memory | performance/cell-explorer-memory | 3 |
| Large repeating reports | performance/large-repeating-reports | 3 |

## Troubleshoot

| Title | Slug | Phase |
| --- | --- | --- |
| Re-enabling a disabled COM add-in | troubleshoot/reenable-com-addin | 1 |
| 'Contact technical support' on Refresh | troubleshoot/refresh-contact-support | 1 |
| OfficeConnect + think-cell conflict | troubleshoot/think-cell-conflict | 1 |
| OfficeConnect on Mac: the VDI workflow | troubleshoot/mac-vdi-workflow | 1 |
| SSO bounce loop | troubleshoot/sso-bounce-loop | 3 |
| Tenant switcher missing | troubleshoot/tenant-switcher-missing | 3 |
| MFA prompt issues | troubleshoot/mfa-prompts | 3 |
| Ribbon missing | troubleshoot/ribbon-missing | 3 |
| OfficeConnect tab disappeared after Excel update | troubleshoot/tab-disappeared-after-update | 3 |
| n/a values everywhere after refresh | troubleshoot/na-everywhere | 3 |
| Stale cells after refresh | troubleshoot/stale-cells | 3 |
| Bloomberg add-in conflict | troubleshoot/bloomberg-conflict | 3 |
| Power Pivot conflict | troubleshoot/powerpivot-conflict | 3 |
| Macabacus conflict | troubleshoot/macabacus-conflict | 3 |
| Parallels setup walkthrough | troubleshoot/parallels-setup | 3 |
| AWS WorkSpaces for OfficeConnect | troubleshoot/aws-workspaces | 3 |
| Capturing logs for Workday support | troubleshoot/capture-logs | 3 |
| What to send when you open a Workday ticket | troubleshoot/open-workday-ticket | 3 |

## Migration & Comparison

| Title | Slug | Phase |
| --- | --- | --- |
| OfficeConnect vs Adaptive web reports (decision framework) | migration-comparison/oc-vs-web-reports | 1 (cross-listed in Get Started) |
| Migrating from Hyperion SmartView | migration-comparison/from-smartview | 3 |
| Migrating from OneStream | migration-comparison/from-onestream | 3 |
| Migrating from Vena | migration-comparison/from-vena | 3 |
| Migrating from Anaplan | migration-comparison/from-anaplan | 3 |
| Replacing macro-heavy Excel workbooks | migration-comparison/replacing-macros | 3 |
| OfficeConnect vs native Excel power tools | migration-comparison/vs-excel-power-tools | 3 |

## What's New

| Title | Slug | Phase |
| --- | --- | --- |
| What's new in OfficeConnect 2026R1 | whats-new/2026r1 | 1 |
| View By: open cell data in a new sheet (2026R1) | whats-new/2026r1-view-by | 1 |
| Personal what-if scenarios (2026R1) | whats-new/2026r1-personal-scenarios | 1 |
| What's new in 2025R2 | whats-new/2025r2 | 3 |
| Write-back retrospective (2025R1) | whats-new/2025r1-writeback-retro | 3 |
| Release-notes archive index | whats-new/archive | 3 |

## Reference

| Title | Slug | Phase |
| --- | --- | --- |
| The OfficeConnect glossary | reference/glossary | 1 |
| OfficeConnect formula reference | reference/formula-reference | 1 |
| Element types reference | reference/element-types | 1 |
| Version compatibility matrix | reference/version-compatibility | 1 |
| Filter behavior reference | reference/filter-behavior | 3 |
| Time context tokens cheat sheet | reference/time-context-tokens | 3 |
| Keyboard shortcuts | reference/keyboard-shortcuts | 3 |
| Ribbon command reference | reference/ribbon-commands | 3 |
| Network endpoints reference | reference/network-endpoints | 3 |

## Resources (utility section)

| Title | Slug | Phase |
| --- | --- | --- |
| Downloadable workbook templates | resources/templates | 3 |
| PDF cheat sheets | resources/cheat-sheets | 3 |
| Video library / playlist | resources/videos | 3 |
| Sample tenant data set | resources/sample-data | 3 |

# Appendix B — Revised tag taxonomy

Every article must carry at least one tag from each of the first three axes. Skill level is optional but recommended for tutorials.

### Axis 1 — Topic

adaptive-planning · financials · reporting · data-entry · write-back · sharing · performance · security · sso · deployment · integration · upgrade · governance

### Axis 2 — Audience

fp-and-a · it-admin · consultant · executive

### Axis 3 — Content type

tutorial · recipe · reference · troubleshoot · comparison · release-notes · how-to

### Axis 4 — Skill level (optional)

beginner · intermediate · advanced

Front-matter example for build-reports/quarterly-board-pack:

tags: [reporting, financials, fp-and-a, recipe, intermediate]

# Appendix C — Research sources

Workday official:

doc.workday.com — OfficeConnect documentation portal (public surfaces)

workday.com — Adaptive Planning OfficeConnect product page

Partner blogs and consulting firms:

Revelwood — OfficeConnect tips and tricks series

QMetrix — Adaptive Planning release recaps

QueBIT — Ask QueBIT Q&A series

Armanino — Ask An Expert video series

Surety Systems — OfficeConnect 101 guides

Opkey — Workday 2026R1 release coverage

GK Horizons — OfficeConnect update articles

Abaci — Adaptive Insights OfficeConnect overview

Accordion, Tridant, Kainos, Decision Inc, Deflytics — additional partner content

Institutional / higher-ed knowledge bases:

workday.nevada.edu — 2025R1 forced-upgrade notice

MSU Denver TeamDynamix — OfficeConnect install KB

WUSTL — Adaptive Planning and OfficeConnect login

VUMC — OfficeConnect handout (PDF)

Third-party and competitive:

think-cell KB0231 — OfficeConnect conflict documentation

Reportworq docs — AIInput Excel function reference

Microsoft Q&A — OfficeConnect linked-tables refresh failure thread

Community / video:

YouTube 'Simplify Your Adaptive Planning Reports with OfficeConnect' (July 2025)

r/workday — sparse OfficeConnect mentions

Research conducted May 18-19, 2026.